LMS + AI Repository
Session Handoff

Working summary of analysis, architectural decisions, commit-by-commit changes, current blockers, and Commit 7 priorities.

Prepared from this session

Most important current truth: the repo structure and contracts are much healthier than at the start of the session. The main blocker for full live verification is Mongo Atlas connectivity, not a new architectural split in the codebase.

1. Project snapshot

| Area | Current state |
| --- | --- |
| Repository shape | Existing multi-part repo with backend/ (Node.js + Express + MongoDB), frontend/ (React CRA), services/ (FastAPI AI), plus landing-page/ and some legacy/noisy artifacts. |
| Core target | Short-budget school LMS with AI features, built by repairing and extending the current repo instead of rebuilding from zero. |
| Architecture direction | Frontend talks to Node only. Node handles business logic, tenant-aware RBAC, and AI orchestration. FastAPI remains the AI service behind Node. |
| Current module state | Subjects, lessons/modules, content delivery, announcements, and gradebook now have canonical backend and frontend paths. Auth, AI bridge, and academic contracts were stabilized first. |
| Main blocker | Backend live verification is still blocked by Mongo Atlas connectivity / IP-whitelist / network access issues in the current environment. |

2. Locked decisions from this session

• No public signup. All accounts are created by Super Admin or Tenant Admin.

• ADMIN remains the Tenant Admin role for the MVP. No new Tenant Admin enum was introduced.

• Frontend uses one auth owner and one protected-route strategy.

• Frontend talks to Node only for LMS and AI flows; browser-direct FastAPI usage was removed from the active LMS pages.

• Node is the canonical AI bridge and usage-logging boundary.

• Course, Classroom, CourseMember, Assignment, Submission, Quiz, and QuizAttempt now follow one repaired academic contract instead of contradictory field assumptions.

• Gradebook is a controller/service layer over Submission + QuizAttempt, not a second grading store.

• No broad cleanup or visual redesign was done in this session.

3. Initial diagnosis summary

Legend used during the audit: reusable, partial, broken/risky, and missing. The repo already had real code in backend, frontend, and services, but it also had major contract drift.

• Auth existed but public signup and admin-created account logic contradicted each other.

• RBAC existed in the backend, but frontend auth ownership and route guards were duplicated and inconsistent.

• Tenant handling existed, but tenantId typing was inconsistent across models.

• The backend already had useful tenant/admin tooling, AI usage logging, document handling concepts, and FastAPI AI services worth reusing.

• Assignments, submissions, quizzes, and course/controller logic had major field drift and ghost-field assumptions.

• The active frontend shell existed, but some routes, redirects, and API calls were broken.

• The most important near-term need was stabilization before feature expansion.

4. Commit-by-commit session changes

Commit 1 — auth, routing, and tenant-settings stabilization

• Disabled contradictory public signup UX and converted account creation into an admin-protected path.

• Removed duplicate frontend AuthProvider ownership and unified route-guard behavior around the existing auth context.

• Repaired superadmin routing and fixed dead-end tenant navigation paths.

• Normalized TenantSettings tenantId to the repo’s chosen approach.

• Fixed the document ACL contract mismatch.

• Corrected FastAPI deployment entrypoint drift and stabilized frontend smoke checks.

| Major files touched | Purpose |
| --- | --- |
| userroutes.js / usercontroller.js | Admin-only account creation and safer auth flow. |
| App.js / ProtectedRoute.js / AdminRoute.js / Login.js / Signup.js | Single auth ownership and repaired routing. |
| TenantSettings.js | Tenant type alignment. |
| documentController.js | ACL contract fix. |
| .render.yaml / http.js / App.test.js | Deployment and smoke-test stability. |

Commit 2 — Node AI bridge

• Added a canonical backend AI bridge under /api/ai/*.

• Moved active LMS AI pages off browser-direct FastAPI calls.

• Centralized backend-side payload validation, tenant/header forwarding, error normalization, and AI usage logging.

| Major files touched | Purpose |
| --- | --- |
| ai.routes.js / ai.controller.js | Canonical bridge routes and handlers. |
| fastapiClient.js / aiUsageLogger.js | Upstream client + usage logging. |
| api.js / apiConfig.js / reportsApi.js | Frontend moved onto Node-only AI access. |
| AITutor.jsx / Assignments.jsx / PracticeLab.jsx | Active LMS AI pages migrated to Node bridge. |
| server.js / env.js | Bridge mount and config. |

Commit 3 — academic contract alignment

• Locked one canonical contract for Course, Classroom, CourseMember, Assignment, Submission, Quiz, and QuizAttempt.

• Stopped relying on embedded/ghost fields and normalized teacher ownership, course linkage, class linkage, submission ownership, quiz targeting, and attempt linkage.

• Added a student quiz compatibility surface backed by the repaired data model.

| Major files touched | Purpose |
| --- | --- |
| CourseModel.js / Assignment.js / Submission.js / quiz.js / QuizAttempt.js | Schema alignment and compatibility aliases. |
| CourseController.js / studentController.js / teacherController.js / quiz.controller.js | Controller logic repaired to use real stored fields. |
| academicContract.js | Shared normalization and access helper logic. |
| quizRoutes.js / server.js | Mounted coherent student quiz flow. |
| TeacherQuiz.jsx / TeacherPortal.jsx | Removed dead-end teacher path assumptions. |

Commit 4 — core module implementation

• Added new core modules on top of the repaired contract: subjects, lessons/modules, content delivery cleanup, announcements, and gradebook.

• Used CourseSection as the module container and created LessonContent as the canonical material item model.

• Implemented gradebook as a unified response layer over Submission + QuizAttempt.

| Module | Canonical backend path | Canonical frontend path |
| --- | --- | --- |
| Subjects | /api/admin/subjects | /dashboard/admin/subjects |
| Lessons / modules | /api/lessons/* | /dashboard/materials |
| Announcements | /api/announcements | /dashboard/announcements |
| Gradebook | /api/gradebook | /dashboard/grades |

Commit 5 — active flow completion and page hardening

• Hardened active pages without reopening stable backend contracts.

• Replaced the raw classroom ID input in announcements with a validated picker.

• Stabilized relation pickers in subjects, improved module/content state handling in lessons, and tightened gradebook rendering and score validation.

• Confirmed active pages remained on the canonical Node API layer only.

| Frontend file | Hardening outcome |
| --- | --- |
| AnnouncementsPage.jsx | Validated classroom picker, better scoped create flow. |
| SubjectsPage.jsx | Stable relation pickers and response-shape normalization. |
| LessonsPage.jsx | Cleaner course/module state and content-type validation. |
| GradebookPage.jsx | Safer 0–100 edits and clearer mixed-row rendering. |

5. Current canonical module paths

| Area | Canonical backend | Canonical frontend | Notes |
| --- | --- | --- | --- |
| Auth & account creation | Protected user/admin routes | Existing auth context + guards | Public signup is disabled. |
| AI for LMS flows | /api/ai/* | api.js only | Frontend no longer calls FastAPI directly for active LMS AI flows. |
| Subjects | /api/admin/subjects | /dashboard/admin/subjects | Tenant-scoped admin CRUD. |
| Lessons / materials | /api/lessons/* | /dashboard/materials | CourseSection + LessonContent. |
| Announcements | /api/announcements | /dashboard/announcements | Tenant/course/classroom scoped feed. |
| Gradebook | /api/gradebook | /dashboard/grades | Unified view over submissions and quiz attempts. |

6. Current blockers and known risks

• Backend startup is still blocked by Mongo Atlas connectivity / IP-whitelist / network access in the current environment.

• Because Mongo is not reachable here, live CRUD/API persistence checks for the newest Node routes are still limited.

• Some pages outside the active slices may still carry older assumptions even though the underlying contracts are healthier.

• The gradebook API intentionally maps stored workspaceId to public courseId at the API boundary. This is controlled, but it is still a compatibility edge.

• Announcements UI is much better now, but classroom-scoped creation remains more fragile than a fully dedicated teacher class picker would be.

7. Pending operational slice before deeper expansion

The next non-feature slice that was recommended is environment hardening + live backend verification. The repo is much more coherent now, but runtime proof is still limited by Atlas connectivity.

☐ Unblock backend startup cleanly without weakening security.

☐ Improve startup diagnostics, env validation, and Mongo connection clarity.

☐ Once backend is reachable, live-verify subjects, lessons/materials, announcements, and gradebook end to end.

8. Commit 7 priorities — most important features

This section is intentionally written as a direct priority brief. It captures the role-based capabilities you said matter most for Commit 7.

Super Admin

| Priority feature | Commit 7 status / target |
| --- | --- |
| CRUD tenants | Partially in place / existing foundation |
| CRUD users and create email/password accounts | Partially in place / stabilized direction |
| CRUD AI controls | Partially in place / existing foundation |
| CRUD AI usage | Largely in place / existing backend summaries and tracking |
| CRUD tenant logos | Partially in place / tenant branding foundation exists |
| CRUD tenant admins | Partially in place / admin user flows exist but need polish |

Tenant Admin

| Priority feature | Commit 7 status / target |
| --- | --- |
| CRUD students and create email/password accounts | Partially in place / user flows need active-path completion |
| CRUD teachers and create email/password accounts | Partially in place / user flows need active-path completion |
| CRUD AI controls for their tenant | Partially in place / existing settings foundation |
| CRUD subjects | Now in place on canonical paths |
| CRUD classes | Existing foundation / needs final active-path verification |
| assign students to classes | Existing foundation / needs end-to-end polish |

Teachers

| Priority feature | Commit 7 status / target |
| --- | --- |
| CRUD assignments and assign them to students/classes | Partially in place / key Commit 7 target |
| CRUD quizzes and assign them to students/classes | Partially in place / key Commit 7 target |
| upload lessons | Now in place on canonical paths |
| organize modules or weekly content | Now in place on canonical paths |
| send announcements | Now in place on canonical paths |
| record grades | Now in place on canonical paths |
| review submissions | Partially in place / key Commit 7 target |
| see who submitted and who missed deadlines | Partially in place / key Commit 7 target |
| use AI tools for quiz generation, summarization, chatbot, and feedback draft | Partially in place / bridge exists, LMS polish still needed |

Students

| Priority feature | Commit 7 status / target |
| --- | --- |
| take quizzes | Partially in place / contract repaired, active flow still needs polish |
| submit assignments | Partially in place / contract repaired, active flow still needs polish |
| create practice lab | Partially in place / existing base but not yet finished |
| view lessons and course materials | Now in place on canonical paths |
| view grades and feedback | Now in place on canonical paths |
| see upcoming tasks and announcements | Announcements now in place; tasks view still needs completion |
| use student-safe AI study tools within course material scope | Partially in place / tutor bridge exists, scope polish still needed |

9. Recommended Commit 7 execution focus

☐ Finish the active teacher and student assignment flows on top of the repaired academic contract.

☐ Finish the active teacher and student quiz flows on top of the repaired academic contract.

☐ Complete submission review, missing-submission visibility, and deadline-aware teacher views.

☐ Polish tenant-admin user creation and class-assignment flows so they are clean, role-aware, and tenant-safe.

☐ Tighten the in-course AI tools so quiz generation, summarization, chatbot, and feedback draft feel like one coherent LMS surface.

☐ Keep all new work on the canonical paths already established in this session. Do not introduce parallel routes, pages, or data contracts.

10. Bottom line

This session repaired the repo’s foundations first, then added the most important new LMS modules on top of those repairs. The codebase is now in a much better state for Commit 7, especially for subjects, lessons, announcements, and gradebook. The biggest remaining gap is live backend verification and end-to-end flow completion for assignments, quizzes, submissions, and role-based user/admin operations.